## Slide 1: Health Information Technology Modernization Program Update
Bemidji Area
May 5, 2026

## Slide 2: Today’s Presenter
Mitchell Thornbrugh
Chief Information Officer (CIO), Indian Health Service

## Slide 3
PATH EHR Build and Configuration

## Slide 4: Building PATH EHR
Enterprise Design Workshops
Jan. – Nov. 2025
Reviewed current-state workflows, assessed future-state designs, and made recommendations that reflect the diverse practices and needs across I/T/U sites
Enterprise Baseline
Checkpoint #1
Mar. 2026
Ensure the system meets the necessary security and compliance standards
Integrated
Testing
Dec. 2025 – Apr. 2026
Walked through common scenarios to confirm that the design decisions made during the workshops operate correctly within PATH EHR
Future State
Review
Nov. 2025
Ensure the designed workflows are streamlined, patient-centered, and aligned for implementation
PATH EHR is being built collaboratively by expert users across Indian Country

## Slide 5: Enterprise Collaboration Group
The ECG is comprised of expert end-users of PATH EHR, drawn from IHS and participating tribal/urban Indian organizations, to:
Ensure that inputs for PATH EHR configuration and change management are coming from actual users of the solution.
Prioritize patient safety and quality health care by building best practices into PATH EHR workflows, decision support, etc.
Address accreditation requirements to minimize risk of adverse findings.
15 ECG Domain Groups meet regularly during Enterprise Design Workshops to consider recommendations for PATH EHR configuration, based on their expertise.

## Slide 6: Enterprise Design Workshop Key Impacts
Over 500 design decisions for PATH EHR configuration have been finalized in Enterprise Future State Design Workshops
Confirm alignment on key design elements, ensuring the system supports safe, efficient, and patient-centered care
VALIDATE DECISIONS
Foster connections between clinical, operational, and technical teams, which is vital to ensuring adoption and long-term success
BUILD RELATIONSHIPS
ADVANCE READINESS
Discuss workflow dependencies, identify opportunities to streamline processes, and avoid potential roadblocks
Prioritize building collective responsibility, emphasizing every participant plays a role in preparing for the transition to PATH EHR
SHARE OWNERSHIP

## Slide 7: PATH EHR Solution Set (partial)
Emergency & Acute Care
Core Clinicals (EHR)
Emergency Department
Rehab Services
Inpatient Behavioral Health
Surgery & Perioperative
L&D Newborn
Ambulatory Care
Core Clinicals (EHR)
Specialty Practice
Outpatient Behavioral Health
Outpatient Rehab
Patient Portal
Population
Health & Quality
Population Health Management
Care Management
Reporting & Analytics
Revenue Cycle & HIM
Registration
Revenue Cycle Analytics
Scheduling
Document Management
Purchased/ Referred Care
Patient Accounting
Contract Management
Patient
Engagement
Public Health Reporting
Health Information Exchange
Interoperability & Technology
Mobile Device Integration
AI-Facilitated Documentation
Ancillary Services
Inpatient Pharmacy
Radiology
Lab
Inventory Management
Outpatient Pharmacy
Blood Bank
Tracking Boards
Public Health Nursing
Team-Based Panel Management
Acute Case Management
Critical Care
Self-Scheduling
e-Prescribing, EPCS, PDMP
Immunization Information Exchange
Release of Information
Micro & Anat Path
Quality Measures
Care Team Comms
Telehealth
Patient Forms

## Slide 8: Enterprise vs. Localization
ENTERPRISE
LOCALIZATION
Establishing an enterprise foundation with intentional local flexibility
The standardized PATH EHR foundation built with input from subject matter experts to support consistent, high-quality care across Indian Country
Defined elements of PATH EHR that are intentionally configured at the site level to fit local operations, resources, and clinical processes
Impact: Local-level adjustments follow defined standards to maintain system integrity while keeping PATH EHR relevant and effective for site users.
Impact: Centralized PATH EHR build and maintenance ensure secure, reliable performance, streamlined updates, and strong data integrity.

## Slide 9: Streamlined Workflows with PATH EHR
Examples of how PATH EHR can streamline day-to-day work over time. These are not comprehensive, and implementation timing will vary by site.
Medication Safety &
Pharmacy Continuity
Care Coordination &
Follow-Through
Patient Access &
Communication
Shared medication histories across sites
Barcode enabled medication safety
Safer medication renewals
Linked orders and appointments
Comprehensive care follow-through across sites
Reduced uncertainty in scheduling completion
Accessible patient portal
Automated appointment reminders
Reduced reliance on paper communications
Why it Matters: Supports safer care, reduces rework, and improves continuity for patients across sites
Why it Matters: Improves visibility and helps care teams stay aligned
Why it Matters: Expands access, improves communication, and supports timely patient engagement

## Slide 10: Homeland Security Presidential Directive (HSPD-12)
An HSPD-12 card, also known as a Personal Identity Verification (PIV) card, is a U.S. federal government-wide credential used to access federally controlled facilities and information systems at the appropriate security level, as mandated by Homeland Security Presidential Directive 12.
PATH EHR is a federal system and will operate under federal guidelines, therefore, user access will require a PIV card.

## Slide 11: Modernization Program Recent Activities

## Slide 12: Recent Program Activities
Lawton Readiness
Check 2.1
Analyzed key PATH EHR implementation activities and addressed roadblocks to help Lawton Service Unit prepare for go-live.
Feb. 2
Lawton Super User Orientation
Introduced the Super User Program, outlined roles and PATH EHR training requirements, and clarified peer support strategies.
Feb. 24-25
Lawton Design Workshop 4
Marked the final large design event to connect Lawton Service Unit needs to PATH EHR enterprise standards.
Feb. 2-13
Enterprise Baseline Acceptance #1
Ensured the PATH EHR enterprise system met security and compliance standards.
Mar. 2-5
TC/UC Session
Hosted Modernization Tribal Consultation and Urban Confer (TC/UC) session, highlighting PATH EHR activities and progress.
Mar. 5
HIMSS Conference
Attended key industry conference to raise awareness of PATH EHR and engaged with industry leaders.
Mar. 9-12

## Slide 13: Integrated Readiness & Training Model
Building a framework to achieve streamlined management, standardization, and usability
Enterprise Level
Establishes the framework for implementing PATH EHR, emphasizing efficiency through process and technology standardization
Site Level
A flexible approach to successfully implement at facilities of diverse sizes with appropriate workflows and change impact levels, emphasizing scalability

## Slide 14: End User Learning Experience
Empowering users with the knowledge to adopt and skills to use PATH EHR
Instructor-Led Training (Enterprise workflows)
Practice Labs, Favorites Fair and
Sign-on Fair
Continuous Learning via SharePoint
(Job Aids, Quick Reference Guides, and Refresher Training)
Lessons Learned and Optimization Activities Post Go-Live
End-User Training
Hands-On Practice & Events
Reinforcement Learning
Ongoing Process Improvement
Self-Paced e-Learning

## Slide 15: Pilot Site: Continuous Improvements
Lawton Service Unit helps to identify challenges, gather feedback, and refine the implementation process for future sites
What We’re Learning
Impacts for Future Sites
  Tested engagement approach with clearly defined roles
  Pre-validated technical requirements and system configurations
  Repeatable process for assessing workflows and system customization
Engage early and often to identify roles, provide access to resources, and set expectations to build readiness and confidence
Evaluate hardware, equipment, and interfaces early to better support implementation
Validate clinical
and operational workflows early to streamline system configuration and
support usability
People
Process
Technology

## Slide 16: Funding
Notes: Mitchell Thornbrugh
Chief Information Officer

## Slide 17: Funding to Date & Future
IHS uses one-time and recurring funding to support Health IT Modernization.
Chart: Recurring Funding
| FY2022 | FY2023 | FY2024 | FY2025 | FY2026 | FY2027
Recurring Funding | 145000000 | 217500000 | 190564000 | 190564000 | 190564000 | 440443000
The Lifecycle Cost Estimate (LCCE) for all tribal, urban, and federal sites is $4.5 - $6.2 billion over 10 years for implementation, operation, and maintenance.
The LCCE accounts for facility physical and IT infrastructure needs necessary to operate an enterprise EHR solution.
Follows the GAO 12-step cost estimation process and incorporates labor and non-labor categories
Funding for FY2026 and FY2027 is requested
(requested)

## Slide 18: Estimated Cost and Additional Funding
Limitations
IHS does not have the authority or mechanisms to retroactively reimburse Tribes for monies with which they elected to supplement shares received in prior years.
Opportunities
IHS may designate a proportion of congressionally allocated funding for shares in accordance with existing processes for Programs, Functions, Services, and Activities (PFSA).
Looking Forward
IHS is continually updating and refining the cost analysis, incorporating insights and data drawn from our ongoing experience with the vendor to enhance accuracy and relevance in financial planning and assessment.

## Slide 19: Stay Connected

## Slide 21: Stay Connected with IHS
IHS Mission
To raise the physical, mental, social, and spiritual health of American Indians and Alaska Natives to the highest level
IHS Vision
Build healthy communities and quality health care systems through strong partnerships and culturally responsive practices
Questions?
Please email the Modernization Program at modernization@ihs.gov
Stay informed on the Health IT Modernization Program at www.IHS.gov/HIT or by following us on social media
Facebook
LinkedIn
X (formerly Twitter)

## Slide 22: End